Updated AI Intraday Trading Tester System Blueprint

1. Project Objective (Revised)

Build/test a live signal validator using your Google Sheet (80% claimed accuracy) for NSE intraday. Run 24/5 (9AM-4PM IST Mon-Fri), log dummy trades, validate win rate/P&L. Scale to full ML/backtest only if >60% post-costs. No profit guarantees—dummy testing first.

2. High-Level Architecture (Updated)

Google Sheet (Live Signals) → Data Ingestion (gspread, 1min) → SQLite Log

↓

Feature Eng (pandas-ta) + ML Validate (XGBoost/RF) → Dummy Trade Sim (Backtrader/Zerodha Paper)

↓

Score >0.7 → Log Outcome/P&L → Streamlit Dashboard + Telegram Alerts

↓

Cron 24/5 NSE Hours → Accuracy Report (Win Rate, Sharpe)

3. Tech Stack (Same + Additions)

- Data: gspread (your Sheet ID: 1mw5tL2q98s-TcmLfb2U_uFKKQZA33WFd-GynZA0_XaU)

- Sim: Zerodha Kite demo API or Backtrader live-feed

- Schedule: Cron/Task Scheduler (9:00-16:00 IST Mon-Fri, every 1min)

- All free/open-source.

4. Project Structure (Revised)

ai_tester/

├── src/

│   ├── fetch_sheet.py (gspread pull)

│   ├── features_ml.py (indicators + predict)

│   ├── dummy_trader.py (sim trades)

│   └── dashboard.py (Streamlit)

├── data/ trades.db (SQLite)

├── scheduler.py (cron wrapper)

├── requirements.txt

└── README.md

5. Step-by-Step Implementation (New Timeline: 3 Weeks)

Week 1: Sheet Testing

- Setup gspread service account; fetch/log signals to SQLite.

- Standalone accuracy: Simulate Buy/Sell with 1:2 RR, brokerage ₹20.

Week 2: Full Pipeline

- Add RSI/MACD/ATR; RF model (TimeSeriesSplit).

- Dummy sim: Entry on score>0.7, log P&L.

Week 3: Live 24/5 + Dashboard

- Cron: */1 9-16 * * 1-5 python scheduler.py

- Streamlit: Live win rate, equity curve.

- Alerts: Telegram on trades/outcomes.

6. Key Metrics for Success

| Metric | Week 3 Target | Sheet Validation |
| --- | --- | --- |
| Win Rate | >60% | Test 80% claim post-costs |
| Profit Factor | >1.5 | Dummy P&L over 1 month |
| Max DD | <10% | Risk 1% virtual capital |
| Trades/Day | 5–15 | Filtered signals onlyAI-Powered-Intraday-Trading-System.docx |

7. Risk & Best Practices

- Dummy only—no real money until 3 months >2% monthly.

- Monitor Sheet latency; fallback to yfinance NSE.

- SEBI compliant; retrain ML weekly.

- Future: Broker API if validated.

8. Deployment

- Local PC/Colab + ngrok for Streamlit.

- GitHub repo for version control.